# Title Page

Labor Productivity Reporting System

Functional Specification

BSP Information Technology Department Business Strategy and Performance

This document outlines the proposed user groups, business processes, workflow diagrams, wireframes, business rules, and supporting program logic that implement the defined epics and user stories. It serves as the functional reference for development and acceptance criteria validation, and defines the scope of features delivered in this version.

Author	: 	Xenita Agulo

Creation Date	: 	January 30, 2026

Last Updated	: 	February 02, 2026

Document Ref	:  	ITD-FM-26-001 Functional Specification Template

Version	:  	Draft

# Sign Off Page

| Prepared by: | Reviewed by: | Noted by: |
| --- | --- | --- |
| Xenita Agulo | Dean Eric Boringot | Reymark Berboso |
| Buss Process Supervisor | Application Assistant | Buss System Supervisor |
|  | Buss Process Rep | Xenita Agulo |
|  | Buss. Process Engineer | Buss. Process Supervisor |

| Recommending Approval: |  |
| --- | --- |
| Marvis Halili | Orly Cruz |
| Head – Buss. Process & Imp. | Head - Internal Audit |

| Sign-off by: |  |  |
| --- | --- | --- |
|  | Efren Villanueva |
|  | Manufacturing Head |
|  | Approved By: |  |
|  | Randy Mansanadis |  |
|  | IT Manager |  |
|  | Jeff Ting |  |
|  | Chief BSP/VP |  |

# Table of Contents

Title Page	1

Sign Off Page	2

Table of Contents	3

Document History	4

Definition of Terms 	4

Objective	5

Assumptions, Scope, and Limitations	5

Assumptions	5

Scope	5

Limitations	5

Stakeholder and User Roles	6

User Group	6

Access Matrix	6

Business Requirements	6

Detailed Features and Acceptance Criteria	7

BR01: Manhours and Workforce Data	7

BR02: Production Output (SAP based) 	7

BR03: Target Production Volume (OEE system)	8

BR04: Standard Manning per Process 	8

BR05: Centralized Repository	8

BR06: Reporting & Visibility	9

Process Flow / Workflow	10

# Document History

| Version | Ticket ID | Date | Notes | Author |
| --- | --- | --- | --- | --- |
| Draft | 9900246 | January 30, 2026 |  | Xenita Agulo |

# Definition of Terms

Below are the terms and acronyms used in this document.

| Term | Description |
| --- | --- |
| Labor Productivity | A measure of labor efficiency in producing output. It indicates how effectively the workforce converts labor resources into finished goods. |
| Manhours | The total number of hours worked by all employees within a given period. |
| Standard Manning (Std. Manning) | The predefined number of workers required to perform a specific process or operation under normal conditions. This is established through time-and-motion studies, industry standards, or operational guidelines. |
| Headcount | The total number of employees present or assigned to a specific process, shift, or department. |
| Labor Cost per Kilogram (Labor Cost/kg) | The labor expense incurred to produce one kilogram of output. Labor Cost/kg = Total Labor Cost Total Production Output (Kg) |
| Labor Cost per Manhour (Labor Cost/manhour) | The average labor expense for each hour worked. Labor Cost/Manhour = Total Labor Cost Total Manhours |

# Objective

The purpose of this system is to establish a centralized repository that consolidates labor productivity data from multiple sources. It provides accurate, real-time visibility into workforce utilization, production output, target volumes, and standard manning requirements per process. By integrating biometric data, SAP transfer postings, OEE machine capacity reports, and manning standards, the solution enables informed decision-making, operational efficiency, and effective workforce planning.

# Assumptions, Scope, and Limitations

## Assumptions

- The system will have access to biometric data used to capture manhours, headcount, position, and process category.

- SAP transfer posting data will be reliable and available for recording actual production output

- The OEE system will provide accurate machine-rated capacity reports for defining target volumes.

- Standard manning requirements per process will be documented and available for integration.

- Data integration between systems will be seamless and updated in real time.

- Users will have appropriate access rights and training to interpret and utilize the reports.

## Scope

- Integration of biometrics, SAP, OEE, and standard manning data sources.

- Centralized storage and retrieval of labor productivity reports

- Daily visibility into workforce metrics (manhours, headcount, labor cost, process categories, labor cost/kg and labor cost per manhour).

- Comparison of actual production output against target volumes.

- Reporting dashboards for management and operations teams.

- Inclusion of standard manning per process for benchmarking and variance analysis.

## Limitations

- No modifications will be made to SAP or OEE systems beyond data extraction

- Payroll processing and financial accounting functions are excluded.

- System accuracy depends on the quality and timeliness of data inputs from biometrics, SAP, OEE, and manning standards.

- The repository is strictly a reporting tool and will not control production machinery or workforce scheduling.

- Historical data migration may be limited to a predefined period.

- Customization of reports may require additional development effort.

# Stakeholder and User Roles

## User Group

| Term | Description |
| --- | --- |
| System administrator | Manages integrations, user accounts, and system configurations. |
| Operations Manager | Oversees productivity KPIs and workforce allocation to ensure operational efficiency. |
| Production Supervisor/ Line Leader | Monitors team-level performance, handles exceptions, and initiates job transfer requests when personnel reallocation is required. |
| Business Process Analyst/ Engineer | Monitors labor data, compliance, and manning standards. Conducts audit checks and provides insights on workforce efficiency. |
| Agency Coordinator | Assigns manning per process section, approves reallocation requests, and ensures personnel perform tasks aligned with their designated process category. |

## Access Matrix

C – Create           U – Update         R – Read            D – Delete

| Module | System administrator | Operation Manager | Agency Coordinator | Business Process Analyst/ Engineer | Production Supervisor |
| --- | --- | --- | --- | --- | --- |
| BR01 (Manhours & Workforce Data) | U,D | R | C | R | C,U, R |
| BR02 (Production Output (SAP based) | U,D | R |  | R | C,U |
| BR03 (Target Production Volume- OEE System) | U,D | R |  | R | C,U |
| BR04 (Standard Manning per Process) | U,D | R |  | C,U | R |
| BR05 (Centralized Repository) | U,D | R |  | R | R |
| BR06 (Reporting Visibility) | U,D | R | R | R | R |

# Business Requirements

| Requirements | BR# |
| --- | --- |
| Manhours & Workforce Data | BR01 |
| Production Output (SAP based) | BR02 |
| Target Production Volume (OEE system) | BR03 |
| Standard Manning per Process | BR04 |
| Centralized Repository | BR05 |
| Reporting & Visibility | BR06 |

# Detailed Features and Acceptance Criteria

## BR01: Manhours and Workforce Data

### Feature Set

- Manage employee data (name, department, position, process category).

- Import biometric data.

- Integrate manual job transfer requests for real-time workforce movement.

- Allow managers to request personnel transfers.

- Reflect transferred personnel in biometric in/out logs.

### Acceptance Criteria

| ID | Acceptance Criteria |
| --- | --- |
| AC-01.1 | Admin can configure required fields (name, department, position, process category). |
| AC-01.2 | Changes are saved successfully and applied across the system |
| AC-01.3 | Validation prevents duplicate or invalid entries. |
| AC-01.4 | System supports importing biometric data files in the required format |
| AC-01.5 | Imported data maps correctly to configured fields |
| AC-01.6 | Validation identifies errors and provides error logs |
| AC-01.7 | Successful imports update workforce records accurately |
| AC-01.8 | Job transfers can be logged in the system |
| AC-01.9 | Transfers update workforce allocation in real-time |
| AC-01.10 | Dashboard reflects updated manpower distribution immediately |
| AC-01.11 | Audit trail records who initiated and approved the transfer. |
| AC-01.12 | Managers/Supervisors can request personnel transfers through the system |
| AC-01.13 | Approved requests update workforce allocation in real-time |
| AC-01.14 | Transfers are reflected in biometric in/out logs |
| AC-01.15 | Attendance records update to show the new process category |
| AC-01.16 | Reports display accurate manhours for both original and new categories. |

## BR02: Production Output (SAP based)

### Feature Set

- Import/exported files from SAP with mapping & validation.

- Integrate SAP transfer postings into local inventory

- Import goods receipts from SAP production orders

- Ensure data accuracy, provide error logs

- Real-time visibility, filters, exportable reports

| ID | Acceptance Criteria |
| --- | --- |
| AC-02.1 | Supports file formats, maps field, validates, logs errors |
| AC-02.2 | Updates inventory in real-time, dashboard reflects, audit trail |
| AC-02.3 | Updates finished goods, links to production orders, reports accurate |
| AC-02.4 | Validates against master data, rejects invalid, logs errors |
| AC-02.5 | Real-time visibility, filters available, exportable reports |

## BR03: Target Production Volume (OEE system)

### Feature Set

- Data extraction (importing OEE rated machine output)

- Link production volume with workforce presence

- Real-time dashboards, consolidated reports

- Role-based access, audit trail

| ID | Acceptance Criteria |
| --- | --- |
| AC-03.1 | Supports file formats, maps fields, validates, logs errors |
| AC-03.2 | Integrates OEE machine rated output with biometrics presence, reflects transfers |
| AC-03.3 | Real-time visibility, consolidated view, filters, exportable |
| AC-03.4 | Role-based access, audit trail for all actions |

## BR04: Standard Manning per Process

### Feature Set

- Import standard manning files by process/SKU

- Maintain and Track Changes to Manning Standards

- Integrate Manning Data with Biometrics, Production Output, Machine Rated Capacity, and Target manning

- Dashboards, Consolidated Reports, Exportable

| ID | Acceptance Criteria |
| --- | --- |
| AC-04.1 | Supports CSV/Excel, maps field, validates, logs errors |
| AC-04.2 | Stores standards, tracks changes, retains history, audit trail |
| AC-04.3 | Links manning with biometrics, output, machine capacity, target |
| AC-04.4 | Real-time dashboards, consolidated view, filters, exportable |

## BR05: Centralized Repository

### Feature Set

- Consolidate all reports resources

- Automatic calculates labor productivity

- Integration of Multiple Data Sources

- Version Control & Historical Tracking

- Dashboards & Analytics

- Variance and Efficiency Monitoring

| ID | Acceptance Criteria |
| --- | --- |
| AC-05.1 | Centralized storage, searchable, single source of truth |
| AC-05.2 | Calculates productivity per unit, updates with new data |
| AC-05.3 | Unified data from SAP, OEE, biometrics, manning |
| AC-05.4 | Retains history, audit trail, compliance access |
| AC-05.5 | Compare actual vs. target, highlight gaps, alerts |

## BR06: Reporting & Visibility

### Feature Set

- Real-time dashboards

- Customizable reporting

- Historical and trends analysis

| ID | Acceptance Criteria |
| --- | --- |
| AC-06.1 | Live updates, drill-down, KPIs in charts/graphs |
| AC-06.2 | Filters, field selection, consolidated data, exportable |
| AC-06.3 | Store past reports, compare periods, trend analysis |

# Process Flow / Workflow (Proposed)